# PDFTooling

# Feature Ticket List & AI Coding Backlog

Version 1.0  |  17 October 2026  |  Implementation tool: Google Antigravity

Scope: Adaptive Liquid Glass · Browser-first PDF processing · Six core tools · ₹0 additional hosting target

# How to use this document

Execute tickets in dependency order, one at a time. Before coding, ask Antigravity to inspect existing files and present a short implementation plan. After coding, require changed files, test results, build results, issues and a stop. Review the report before issuing the next ticket.

Priority labels: Must-have for launch = P0; Should-have = P1; Nice-to-have = P2. Do not build P1/P2 until the launch checklist is complete unless explicitly approved.

# Backlog summary

34 total tickets  |  25 must-have  |  5 should-have  |  4 nice-to-have

# Definition of Done (applies to every ticket)

Requirements and acceptance criteria are satisfied; no unrelated functionality is introduced.

Relevant automated tests pass; npm run build succeeds, or any blocker is explicitly reported.

Light/Dark/System appearance, responsive behavior and keyboard usability are checked when UI is affected.

No paid services, API secrets, server-side PDF processing or database are added without approval.

Antigravity returns a completion report and stops for review.

# Ticket index

| Ticket | Feature | Priority |
| --- | --- | --- |
| FND-01 | Repository audit and Vite foundation | P0 |
| FND-02 | Tailwind and base styling | P0 |
| FND-03 | Adaptive theme tokens and persistence | P0 |
| FND-04 | App routes and layout shell | P0 |
| DS-01 | Glass component primitives | P0 |
| DS-02 | Floating navigation and footer | P0 |
| WEB-01 | Homepage | P0 |
| WEB-02 | Tool directory and metadata | P0 |
| WEB-03 | Static information and legal pages | P0 |
| WS-01 | Shared tool workspace state machine | P0 |
| WS-02 | File picker, dropzone and validation | P0 |
| WS-03 | PDF preview and thumbnails | P0 |
| WS-04 | Processing and download experience | P0 |
| PDF-01 | Shared PDF engine helpers | P0 |
| PDF-02 | Merge PDF | P0 |
| PDF-03 | Split / extract PDF | P0 |
| PDF-04 | Rotate PDF pages | P0 |
| PDF-05 | Delete PDF pages | P0 |
| PDF-06 | Reorder PDF pages | P0 |
| PDF-07 | JPG to PDF | P0 |
| QA-01 | Unit and integration test foundation | P0 |
| QA-02 | Accessibility and responsive audit | P0 |
| SEC-01 | Security, privacy and failure hardening | P0 |
| DEP-01 | Cloudflare Pages free deployment | P0 |
| REL-01 | Launch acceptance and rollback | P0 |
| ENH-01 | PDF to JPG | P1 |
| ENH-02 | Search and category filters | P1 |
| ENH-03 | Page reorder undo | P1 |
| ENH-04 | File size comparison and output details | P1 |
| ENH-05 | Privacy-preserving analytics | P1 |
| FUT-01 | Advanced compression feasibility | P2 |
| FUT-02 | Watermark and page numbering | P2 |
| FUT-03 | Office conversion and OCR research | P2 |
| FUT-04 | Accounts, database and RLS design | P2 |

# Implementation tickets

## FND-01  |  Repository audit and Vite foundation

Priority: Must-have for launch    Dependencies: None

Build task / AI coding prompt: Inspect the current PDFTooling folder and git status. If no application exists, initialize React + Vite with JavaScript/JSX. Configure package scripts, .gitignore, README and sensible source directories. Avoid changing an existing working project unnecessarily.

Acceptance criteria:

Development server starts

npm run build succeeds

No secrets or generated build artifacts committed

Verification: Run install, dev smoke test and production build.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## FND-02  |  Tailwind and base styling

Priority: Must-have for launch    Dependencies: FND-01

Build task / AI coding prompt: Install the currently compatible Tailwind/Vite integration. Configure global styles, CSS reset, typography and semantic HTML defaults.

Acceptance criteria:

Tailwind utilities render

No obsolete Tailwind configuration used

Production build succeeds

Verification: Inspect in browser and run build.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## FND-03  |  Adaptive theme tokens and persistence

Priority: Must-have for launch    Dependencies: FND-02

Build task / AI coding prompt: Create CSS design tokens for Light, Dark and System using light #F6F8FF, dark #0B1121, accent #6675F5, and accessible text colors. Default to System; store explicit preference locally; respond to OS changes and avoid first-paint flash.

Acceptance criteria:

All three modes work

Preference persists on reload

System responds to OS changes

Contrast checks pass

Verification: Unit test preference logic; manually test initial load and OS switching.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## FND-04  |  App routes and layout shell

Priority: Must-have for launch    Dependencies: FND-01,FND-03

Build task / AI coding prompt: Add React Router with routes /, /tools, /tools/:slug, /about, /contact, /privacy, /terms and a friendly 404. Provide shared layout and error boundary.

Acceptance criteria:

Direct route navigation works on hosting

Unknown routes show 404

No broken links

Verification: Test navigation and build.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## DS-01  |  Glass component primitives

Priority: Must-have for launch    Dependencies: FND-03

Build task / AI coding prompt: Implement reusable GlassCard, GlassButton, GlassInput, GlassModal, Toast and LoadingSkeleton with G1/G2/G3 glass levels. Use opaque surfaces for dense content; honor reduced motion and browser fallbacks.

Acceptance criteria:

Variants and states documented

Keyboard focus visible

Glass is legible in both themes

No decorative-only inaccessible controls

Verification: Test states at desktop/mobile and with keyboard.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## DS-02  |  Floating navigation and footer

Priority: Must-have for launch    Dependencies: FND-04,DS-01

Build task / AI coding prompt: Build responsive floating navbar with logo, tool links, mobile menu, theme toggle and footer navigation.

Acceptance criteria:

Navigation accessible via keyboard

Mobile menu closes correctly

Active route indicated

No layout overflow at 320px

Verification: Test at 320, 768 and 1440px.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## WEB-01  |  Homepage

Priority: Must-have for launch    Dependencies: DS-02

Build task / AI coding prompt: Create polished Adaptive Liquid Glass homepage: hero, featured tools, categories, how it works, privacy note, FAQ and CTA. Do not claim all tools run locally until verified.

Acceptance criteria:

All six MVP tools discoverable

CTA routes work

Mobile layout usable

No fake processing claims

Verification: Visual review light/dark/mobile; build.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## WEB-02  |  Tool directory and metadata

Priority: Must-have for launch    Dependencies: FND-04,DS-01

Build task / AI coding prompt: Create a central tool registry for six MVP tools with names, descriptions, routes, icons, categories and availability. Build /tools cards from registry.

Acceptance criteria:

All six tools listed

No broken routes

Metadata reused across site

Verification: Test registry and routes.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## WEB-03  |  Static information and legal pages

Priority: Must-have for launch    Dependencies: FND-04,DS-02

Build task / AI coding prompt: Build About, Contact, Privacy and Terms pages. Clearly explain browser-local processing, limitations, cookies/localStorage and contact method. Mark legal copy for founder review; never invent a support email.

Acceptance criteria:

Pages accessible

Privacy statements match code

No fabricated legal promises

Verification: Manual copy and link review.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## WS-01  |  Shared tool workspace state machine

Priority: Must-have for launch    Dependencies: WEB-02,DS-01

Build task / AI coding prompt: Create reusable workspace states: empty, validating, ready, processing, success, error, reset. Implement per-tool configuration interfaces and consistent action placement.

Acceptance criteria:

Each state visually distinct

Errors allow retry/reset

No stale result after new input

Verification: Unit test transitions and UI states.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## WS-02  |  File picker, dropzone and validation

Priority: Must-have for launch    Dependencies: WS-01

Build task / AI coding prompt: Implement drag/drop and file picker, validate extensions, MIME where useful and actual PDF/image signatures, empty files, supported count and configurable tested limits. Never trust extension alone.

Acceptance criteria:

Invalid files rejected with clear messages

Keyboard file selection works

Multiple files supported where needed

Files never uploaded

Verification: Test malformed, empty, oversized and wrong-format files.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## WS-03  |  PDF preview and thumbnails

Priority: Must-have for launch    Dependencies: WS-02

Build task / AI coding prompt: Integrate PDF.js locally with a bundled worker for thumbnails and previews. Lazy render pages and release resources; avoid rendering all pages at once.

Acceptance criteria:

Pages render correctly

Preview handles load errors

No unnecessary network PDF upload

Large documents do not freeze normal UI

Verification: Test scanned/text PDFs and mobile memory behavior.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## WS-04  |  Processing and download experience

Priority: Must-have for launch    Dependencies: WS-01,WS-02

Build task / AI coding prompt: Create progress/busy feedback, cancel/reset where supported, output filename and size, local Blob download and object URL cleanup. Do not fake percentages when progress is unknown.

Acceptance criteria:

Result downloadable

Blob URL released

Failures do not present success

Repeat operations work

Verification: Test repeated downloads and failure/retry.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## PDF-01  |  Shared PDF engine helpers

Priority: Must-have for launch    Dependencies: WS-02,WS-04

Build task / AI coding prompt: Add pdf-lib processing helpers, typed-by-convention JS input/output contracts, safe filenames and normalized error categories. Keep document bytes in memory.

Acceptance criteria:

No external PDF API requests

Engine functions separated from React

Errors mapped to user-friendly codes

Verification: Unit tests with fixtures and corrupt inputs.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## PDF-02  |  Merge PDF

Priority: Must-have for launch    Dependencies: PDF-01,WS-03

Build task / AI coding prompt: Accept at least two PDFs, allow file reordering, merge in selected order, and produce downloadable valid PDF.

Acceptance criteria:

Output pages equal sum of inputs

File order respected

Corrupt/protected files handled

Download works

Verification: Automated 2-file and 3-file fixture tests.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## PDF-03  |  Split / extract PDF

Priority: Must-have for launch    Dependencies: PDF-01,WS-03

Build task / AI coding prompt: Accept one PDF and extract selected pages or valid page range into one output PDF. Reject empty/out-of-range selection.

Acceptance criteria:

Only chosen pages included

Page order predictable

Invalid ranges blocked

Verification: Test first, last, disjoint and invalid ranges.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## PDF-04  |  Rotate PDF pages

Priority: Must-have for launch    Dependencies: PDF-01,WS-03

Build task / AI coding prompt: Support 90, 180 and 270 degree rotation for selected or all pages; update preview and export.

Acceptance criteria:

Selected pages rotate

Unselected pages unchanged

Export matches preview

Verification: Test mixed portrait/landscape inputs.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## PDF-05  |  Delete PDF pages

Priority: Must-have for launch    Dependencies: PDF-01,WS-03

Build task / AI coding prompt: Allow multi-select deletion, confirmation and export of remaining pages. Prevent removing all pages.

Acceptance criteria:

Only selected pages removed

Remaining order preserved

Delete-all blocked

Verification: Test single, multiple and all-selected cases.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## PDF-06  |  Reorder PDF pages

Priority: Must-have for launch    Dependencies: PDF-01,WS-03

Build task / AI coding prompt: Implement page ordering with drag-and-drop plus accessible move up/down controls for keyboard and touch. Export reordered PDF.

Acceptance criteria:

Export matches visible order

Keyboard controls usable

No duplicated or missing pages

Verification: Test 1, 2 and 10-page fixtures on touch/keyboard.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## PDF-07  |  JPG to PDF

Priority: Must-have for launch    Dependencies: PDF-01,WS-02

Build task / AI coding prompt: Convert multiple JPEG images to PDF, preserve aspect ratios, allow ordering and A4 or fit-to-image options. Reject unsupported/corrupt files.

Acceptance criteria:

One image per configured page

Image order correct

Aspect ratio preserved

Output opens

Verification: Test portrait/landscape, multiple sizes and invalid JPEG.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## QA-01  |  Unit and integration test foundation

Priority: Must-have for launch    Dependencies: FND-01,PDF-01

Build task / AI coding prompt: Set up Vitest and React Testing Library or compatible equivalents; add fixtures and deterministic tests for helpers, validation and UI states.

Acceptance criteria:

npm test runs locally

All P0 PDF functions covered by representative fixtures

No network required for tests

Verification: Run tests and production build.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## QA-02  |  Accessibility and responsive audit

Priority: Must-have for launch    Dependencies: PDF-02,PDF-03,PDF-04,PDF-05,PDF-06,PDF-07

Build task / AI coding prompt: Audit 320px/mobile/tablet/desktop, keyboard navigation, focus, WCAG AA contrast, screen reader labels and reduced-motion settings. Fix issues within scope.

Acceptance criteria:

All six workflows work on mobile

No critical keyboard blockers

No known critical contrast issues

Verification: Manual screen-reader smoke test, axe where possible.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## SEC-01  |  Security, privacy and failure hardening

Priority: Must-have for launch    Dependencies: WS-02,PDF-02,PDF-03,PDF-04,PDF-05,PDF-06,PDF-07

Build task / AI coding prompt: Threat-review local document processing; handle corrupt/encrypted PDFs, malformed images, huge files, out-of-memory, tab close, errors and object URL cleanup. No third-party PDF uploads or secrets.

Acceptance criteria:

Clear error recovery

No document content logged

Limits tested and documented

No credentials embedded

Verification: Review network requests and run adversarial fixture tests.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## DEP-01  |  Cloudflare Pages free deployment

Priority: Must-have for launch    Dependencies: QA-01,QA-02,SEC-01,WEB-03

Build task / AI coding prompt: Connect GitHub repository to Cloudflare Pages static deployment; build npm run build, output dist; configure SPA fallback, HTTPS, metadata, robots and sitemap as appropriate. Do not purchase a domain.

Acceptance criteria:

Production routes load directly

All six tools function in production

No server required

No paid services enabled

Verification: Smoke test deployed URLs and downloads.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## REL-01  |  Launch acceptance and rollback

Priority: Must-have for launch    Dependencies: DEP-01

Build task / AI coding prompt: Run a documented final checklist, verify representative PDF outputs, browser/device matrix, legal copy approval, free-tier usage, incident/rollback instructions and record launch version.

Acceptance criteria:

Zero launch-blocking defects

Founder approves legal copy

Rollback documented

Launch checklist signed off

Verification: Run complete release regression.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## ENH-01  |  PDF to JPG

Priority: Should-have    Dependencies: WS-03,WS-04

Build task / AI coding prompt: Render selected PDF pages to downloadable JPEG images locally; package multiple outputs in a ZIP only if a free library is justified.

Acceptance criteria:

Images match pages

Resolution option works

Large-page errors handled

Verification: Visual compare and test output.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## ENH-02  |  Search and category filters

Priority: Should-have    Dependencies: WEB-02

Build task / AI coding prompt: Add local search with synonyms (combine→merge) and category chips; include empty state.

Acceptance criteria:

Search works without backend

Keyboard input accessible

Filters reset correctly

Verification: Test query synonyms and zero results.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## ENH-03  |  Page reorder undo

Priority: Should-have    Dependencies: PDF-06

Build task / AI coding prompt: Implement limited local undo/redo for page ordering without storing document content persistently.

Acceptance criteria:

Undo restores order

Redo reapplies

Reset clears history

Verification: Test 3+ reorder operations.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## ENH-04  |  File size comparison and output details

Priority: Should-have    Dependencies: WS-04

Build task / AI coding prompt: Display input/output sizes, page count and size change when applicable, without suggesting every operation compresses files.

Acceptance criteria:

Values correct

No misleading compression label

Verification: Compare with fixture sizes.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## ENH-05  |  Privacy-preserving analytics

Priority: Should-have    Dependencies: DEP-01,WEB-03

Build task / AI coding prompt: Evaluate opt-in or privacy-friendly event counts; avoid filenames, document content and identifiers. Implement only after privacy review and consent requirements.

Acceptance criteria:

No document data transmitted

Disclosures accurate

Events verifiable

Verification: Inspect network traffic and consent behavior.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## FUT-01  |  Advanced compression feasibility

Priority: Nice-to-have    Dependencies: REL-01

Build task / AI coding prompt: Research browser-only compression with measurable before/after quality and size; prototype separately. Do not label resave as compression.

Acceptance criteria:

Quality and savings measured

No misleading claims

Free operation feasible

Verification: Benchmark scanned and vector PDFs.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## FUT-02  |  Watermark and page numbering

Priority: Nice-to-have    Dependencies: REL-01

Build task / AI coding prompt: Plan browser-local watermark and page-number controls with previews and export.

Acceptance criteria:

Positions accurate

Existing content preserved where possible

Verification: Fixture export tests.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## FUT-03  |  Office conversion and OCR research

Priority: Nice-to-have    Dependencies: REL-01

Build task / AI coding prompt: Investigate PDF↔Word, PDF→Excel and OCR fidelity, privacy, licensing and hosting costs. No paid API or server commitment without approval.

Acceptance criteria:

Feasibility report

Cost/privacy risks recorded

No unsupported quality promises

Verification: Test representative documents.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

## FUT-04  |  Accounts, database and RLS design

Priority: Nice-to-have    Dependencies: REL-01

Build task / AI coding prompt: Only if validated demand exists, propose authentication, data retention, roles and per-user row-level security. Do not add a database to MVP.

Acceptance criteria:

Written migration design

Ownership/RLS policies reviewed

No unapproved user data storage

Verification: Security review before implementation.

Antigravity instruction: Inspect current code; give a short plan; implement ONLY this ticket; run relevant tests and npm run build; report changed files, commands, results, blockers; stop and wait for review.

# Recommended first execution

Start with FND-01 only. Do not paste the entire backlog as a single implementation prompt. When FND-01 is complete, review the report and inspect changed files before moving to FND-02.